## Slide 1
The Proposal Template: Hints & Tips

## Slide 2: Summary of the presentation
Disclaimer
Common Mistakes
The proposal template – Cover Letter
The proposal template Part 1 – Technical and Application
The proposal template Part 2 – Management
The proposal template Part 3 – Financial
The proposal template Part 4 – Contract Conditions

## Slide 3: Disclaimer
This presentation material does not contain sufficient information to be used, in any way, in the context of any ESA CfPs (Call for Proposals).
This presentation is just to help understand, in a simplified manner, some of the key elements associated with the template for this call.
Proposal templates can vary; however, some main elements are provided in this presentation to serve as an example and guidance. Do not copy any part of the examples given.
Please ensure that your Proposal is compliant with the requirements contained in the specific CfP documentation!

## Slide 4: Proposal Template (hints and tips)
During this presentation we will draw your attention to common mistakes and oversights in proposals. It is not a prescriptive ‘do it like this’ list and the material must be sensibly applied to your particular case.
There is no substitute for a good idea. This presentation will only help you to present your idea in a way it can be understood by reviewers.
Please ensure that your Proposal is compliant with the CfP conditions of tender and cover letter – each CfP can be different. Do not use a previous template from any other CfP.
Remember:
ESA is only allowed to evaluate what is in the 25 pages of the proposal – do not assume that the reviewers have “your common knowledge” or that “it is commonly known”. We cannot evaluate intentions, “read in-between-the-lines” or guess what you mean. We are only allowed, outside of the proposal, to consult ESA-STAR or other ESA internal information.
The TEB members have to read typically 20+ proposals in total per TEB – the easier you make it for them to read and understand, the better for both them and you.

## Slide 5: Proposal Template Common Mistakes / Checklist before submission

## Slide 6: Proposal Template – Common Mistakes
VERY BRIEF summary of SOME of the most common mistakes seen:
Criteria 1
Objective difficult to understand or not clearly stated.
Poor or missing technical requirements (e.g. not covering the key points, not quantified or verifiable, not matching market need).
Poor or missing engineering approach (e.g. baseline concept not described, missing reviews or checks, lack of key testing or validation).
Poor or inadequate programme of work (e.g. missing customer involvement, missing design or development steps) and inconsistency between text, flowchart, WBS, WPD and GANTT.
Missing experience or facilities – no information on relevant work done by the company, no or poor relevant CVs for the key personnel, no (or poor) information on facilities and/or having no plan to acquire it.
Poor WPD (e.g. insufficient detail to understand the full scope of the work, no clear responsibilities, inputs and outputs of each WPD).
Poor WBS (e.g. spaghetti WBS and flowchart, too many/few WP, WP with tasks for more than one entity).
Criteria 2
Not meeting the programmatic constraints of the cover letter (e.g. not related to ESA needs or programmes, not space related, not credible start or target TRL, no clear benefit for the country, no user involvement in services and applications proposals).
CHECK YOUR PROPOSAL AGAINST THIS LIST!

## Slide 7: Proposal Template – Common Mistakes
Criteria 3: Management, planning, costing parts
Poor management plan (e.g. missing how you will monitor the timely implementation of the activity, subcontractor control, including a steering group or management ‘team’ instead of a Project Manager).
Poor planning (e.g. insufficient detail, no dependencies, too much in parallel, not matching scope of WPD).
Non-credible costing (e.g. hours not corresponding to described scope work in WPD, procurement of inappropriate items, excessive travel costs, price = max. available envelope, procured items not detailed or justified). The goal is fair costing w.r.t. entities standard cost structure!
Poor definition of deliverables (e.g. missing deliverables, not covering the full scope of work, deliverables not matching WPD outputs).
High (>10%) / very low (<5%) management hours w.r.t. total hours.
Inconsistency between PSS forms and proposal (costed travels not in meeting plan, facilities/service costed for but not mentioned in proposal).
Criteria 4: Compliance with administrative tender conditions
Some of the documents not signed or missing (e.g. Cover Letter, PSS Forms).
Non-compliance with tender conditions (e.g. Introducing changes to the Proposal Template or exceeding the maximum number of pages).
Disagreeing with the Draft Contract (that you accepted by signing the Cover Letter).
Leaving incomplete part of the essential information (e.g. milestone payments, deliverables, leaving empty the IPR section, management plan section or any other section – please fill it: if it is the case say that it does not apply and why).

## Slide 8: Proposal Template – Common Mistakes - ChatGPT
ChatGPT on the perils of using ChatGPT for technical proposals… (with which we fully concur)!
“The heedless deployment of ChatGPT for the composition of exalted formal technical proposals serves as a prelude to a veritable Shakespearean tragedy, replete with a tempest of perilous pitfalls and woeful repercussions.
Behold, the core sin of ChatGPT, for it is but a mere conduit of algorithmic patterns, bereft of the profound wellspring of domain-specific knowledge and contextual acuity so profoundly requisite for the meticulous construction of precise and accurate technical proposals. This lamentable inadequacy begets a pandemonium of inaccuracies, shrouded in the mists of misunderstanding, and plagued by a dearth of technical erudition within the composition. Furthermore, ChatGPT, like a capricious maven of linguistic arts, flirts with the peril of inadvertently infusing biases and inappropriate lexicons into the sacred tapestry of the proposal, thus casting a long shadow upon its professionalism and moral rectitude. Deprived of the faculties to engage in the noble art of rigorous inquiry and the verification of information veracity, ChatGPT’s creation may verily descend into a labyrinthine netherworld, a nightmarish domain of erroneous data and references, heretical to the gods of intellectual integrity.
The over-reliance upon ChatGPT for such august undertakings may be likened to a tragic fall from grace, wherein the quality, reliability, and probity of the document shall be irreparably besmirched, and it shall be consigned to the annals of ineffectuality, unfit for the discerning gaze of noble professional and technical audiences. Hence, it is paramount to wield ChatGPT as a humble tool, an adjunct to human sagacity, and to accompany its output with the indomitable vigilance of human scrutiny, for to do otherwise would be to court calamity and ignite the flames of intellectual hubris.”

## Slide 9: Proposal Template – Cover Letter
The Cover Letter contains details on:
The Title
The team submitting the proposal
The Cost of the proposal
The type of activity (a, b, c, d, e, f, g)
The Duration of the proposal
Who the point of contact is
The Acceptance of contract conditions
The Statement concerning export restrictions
The Statement on free competition
The Legal representative
The Validity of the proposal
The Cover Letter MUST be signed!
Remember
By signing the Cover Letter you are accepting the contract conditions – so do not, in the Proposal, state that you want to modify them.

## Slide 10: Proposal Template – Title
Each call may have many proposals. To aid reviewers, pay attention to the title of your Proposal.
It should prepare them for what they are about to read and clearly identify your Proposal:
Keep it short
Keep it clear
Make it descriptive and relevant
Do not waste time to think up overly long titles or try to force acronyms for the project.
Examples
Simple and concise – but OK: “Increasing coffee sales by responding to customer demands”
Overly long and unnecessarily complex: “Investigating and testing various methods of maximising financial revenue and fiscal returns resulting from bean derived hot beverages sales in a customer focused environment using direct market feedback and other methods.”
Trying too hard for an acronym: “Cash maximising Objectives for increased Financial and Fiscal returns in a European Environment for HOt Beverages Sales (COFFEE HOBS)”
Hints & Tips: The Title

## Slide 11: Proposal Template Part 1 – Technical and Application

## Slide 12: Proposal Template: Part 1 – Technical and Application
1.0 Introduction and Scope
1.1 Technical Objective
1.2 Requirements
1.3 Technology Readiness Level
1.4 Engineering Approach
1.5 Technical Problem Areas and Risks
1.6 Prospect for Exploitation and Use
1.7 Technical Programme of Work
1.8 Background of the Company(ies)
1.9 Facilities

## Slide 13: Proposal Template: Part 1 – Technical and Application
1.0 Introduction and Scope
Provide the background and rationale of what you are proposing to do.
Keep it succinct (not more than half a page), but clear enough to provide sufficient context for your development.
Notes: 1.0 Introduction and Scope
[Present the background and need/opportunity for submitting the proposal and introduce the topic. It is recommended to keep this below half a page.]

## Slide 14: Proposal Template: Part 1 – Technical and Application
1.1 Technical Objective
The Objective is what you hope to achieve with the proposal (i.e. the end goal) and the key constraints or conditions under which that should be met. This is sometimes called the mission goal in texts. In theory, everything you propose to do should be derivable from this statement.
Objectives should:
Be short (1 to 3 sentences)
Be clear and verifiable
Contain the core essence of what should be achieved
Objectives should not:
Describe the work to be done, the workflow or how to do it
Describe the nice to haves/options
Be overly long and descriptive
“‘…this nation should commit itself to achieving the goal, before this decade is out, of landing a man on the Moon and returning him safely to Earth”
– this was the objective stated for a 24-Billion-dollar project.
In ‘Application’ part of the Proposal you should justify WHY this is a good objective and how it fits the programmatic constraints!
Notes: 1.1 Technical Objective
[Outline the main objective /end goal (envisaged outcome of the proposal). It is recommended to keep this to 1 to 2 sentences.]

## Slide 15: Proposal Template: Part 1 – Technical and Application
1.2 Requirements
For proposals, requirements are the key measurable features that the product or the development must meet in order to be declared successful. They should take into account what the end user needs/considers important.
Requirements are:
Clear, verifiable, quantitative and measurable.
Requirements tell you what needs to be achieved/realised
Requirements are what we all use to measure if the objectives were achieved
Requirements are not:
The facilities, tools, experience or personnel that you need to perform the work.
If you are not in a position to properly define a full set of clear, well formulated requirements then consider to:
…either look at a preparatory activity
…or include an activity focused on requirement definition and include a work package to this end.
Note: Ideally requirements will also be justified in the proposal
Notes: 1.2 Requirements
[Identify and discuss the key driving product or service technical requirements (e.g. functional, performance, physical, interface) and key constraints (e.g. product price target) that must be met for the objective as outlined in section 1.1 above to have been considered met. The requirements shall be associated to a quantitative value whenever is possible. The verification approach for each requirement shall be identified. Provide a justification / reasoning for such requirements, preferably showing some end customer involvement.]

## Slide 16: Proposal Template: Part 1 – Technical and Application
1.2 Requirements – Example (in a cafeteria)
Not a requirement at all in this sense:
We need to buy a kettle and coffee cups
We need to hire someone to make the coffee
We should do a trade off on what biscuits to give
We shall get a coffee sellers license
Well formulated requirements
The coffee shall be served at a temperature between 85 and 90˚C.
The coffee shall be delivered to the customer within 4 minutes of being ordered.
The coffee shall be dispensed in 200ml +/- 10ml servings.
The customer shall receive a biscuit with each coffee, included in the price of the coffee
Poorly formulated requirements:
The coffee has to be a good temperature
The coffee must be served quickly
The coffee shall have big serving sizes
We want people to have biscuits with their coffee

## Slide 17: Proposal Template: Part 1 – Technical and Application
1.3 Technology Readiness Level
Indicate and substantiate the current TRL level of the technology.
Please note that the type of activity proposed, Type a, b or c has to be compatible with the start and end TRL indicated in the Cover Letter of the CfP.
Notes: 1.3 Technology Readiness Level
[Identify with justification the current level of maturity of the technology (start TRL) and the level of technical maturity to be reached at the end of the activity (end TRL). Please note that the type of activity proposed has to be compatible with the expected start and end TRL, when applicable. It is recommended to keep this less than half a page.]

## Slide 18: Proposal Template: Part 1 – Technical and Application
1.4 Engineering Approach
1.4.1 State of the Art
Provide a brief overview of “State of the Art”.
Explain why you chose your proposed baseline instead of others, what benefit does it have over the others?
Show you know your competitors and their products
1.4.2 Technical Steps
Present WHAT work will be done, i.e. the breakdown into the sequence of engineering steps to achieve the objective.
This needs to be consistent with the Work Flow Logic Chart!
This is the text description and justification of the flow chart and the Work Breakdown Structure.
This is expected to be the core/bulk of the proposal
Notes: 1.4.1 State of the Art
[Present and discuss the State of the Art. In this section, an overview of the existing competitors, products and technologies available or being studied in Europe and worldwide.
The objective of this section is for the bidder to demonstrate awareness of the field where they intent to compete, and knowledge of the State of the Art, key features and the market against which they will need to compete or complement. It is recommended to keep this to less than ¾ of a page.]
1.4.2 Technical Steps
[Present and discuss what work will be done, i.e. the breakdown of the work into the sequence of engineering steps needed to achieve the objective outlined in section 1.1. Note: the steps shall be consistent with those reflected in the Work Logic Diagram in section 1.4.3. and the Work Breakdown Structure in Sect. 1.7 below.]

## Slide 19: Proposal Template: Part 1 – Technical and Application
1.4 Engineering Approach
1.4.3 Proposed Work Logic
Include the reviews and decision points (check points). Technical ECSS reviews are key for credibility and typically align with payments.
Consistency with Technical Steps and WBS (and easy traceability)
Parallel/serial consistency is logical (consistent with GANTT chart)
Subcontractor work is clear
Dependencies are clear
Notes: 1.4.3 Proposed Work Logic
[Insert a flow chart showing the logical flow of work from step to step, with reviews, dependencies and iteration loops (go / no go decision points, etc.), as required. Note that this shall be consistent with the Technical Steps above, and the WBS in Sect. 1.7, and the schedule in Sect. 2.4 below.]

## Slide 20: Proposal Template: Part 1 – Technical and Application
1.4 Engineering Approach
1.4.4 Implementation aspects
Present a first iteration of the baseline design or concept (diagram)!
Have you answered these questions?
What is your baseline design/ concept? Should be consistent with start/end TRLs indicated in Sect. 1.3.
HOW will the work be done? What METHODOLOGIES will be used, what key ANALYSES and SIMULATIONS will be done?
What is minimum TESTING and VERIFICATION that will be done?
Is the SCOPE and ‘depth’ of work sufficiently clear?
This is expected to be the core/bulk of the proposal
Notes: 1.4.4 Implementation aspects
[Present the starting point of the development via a first iteration of the baseline design or concept and discuss the key trade-offs that need to be taken into account for the proposed development. This should be consistent with the start and end TRLs stated in Sect. 1.3.
Present and discuss how each technical step will be performed including the methodologies to be used, sufficient to understand the full scope and depth of work. For example, discuss how the work performed will be validated with analyses, simulations, a test plan and test approach, and how achievement of the objective and correctness of the design/work will be proven/demonstrated.]

## Slide 21: Proposal Template: Part 1 – Technical and Application
1.5 Technical Problem Areas and Risks
The problem areas and risks discussions are intended to cover primarily TECHNICAL (and PROGRAMMATIC where there is a key dependency/ timeliness issue), problem areas and risks that may arise DURING the work and cannot be pre-emptively resolved prior to the start of work.
Correct identification of risks and potential problems shows you understand the work proposed and can manage it properly.
Discussion of risks and problems should include mitigation and prevention actions:
What is the potential impact if the problem/risk arises?
Prevention: What actions will you take to minimise the risk of it becoming a reality?
Mitigation: What will you do if the worst case happens, how will you ensure the project can continue (can it?)?
Provide details to show those mitigating actions are credible and feasible.
DO NOT focus on manpower issue, management issues
DO include technical issues, risks and problems
DO include planning issues related to critical path items
Notes: 1.5 Technical Problem Areas and Risks
[Identify, present and discuss the main technical problem areas and key technical risks that may be expected during the execution of the activity in order to reach the proposed TRL level. Use this section to demonstrate a clear understanding of the subject matter and your approach to ensure you will achieve your objective and to demonstrate that the core technical challenges will have sufficient focus.
Propose mitigation and preventative actions to reduce the likelihood and potential impact of such risks/problems and discuss credible alternative design or implementation solutions to avoid identified potential technical problems that could become showstoppers.]

## Slide 22: Proposal Template: Part 1 – Technical and Application
1.6 Prospect for Exploitation and Use
1.6.1 Compliance with the programmatic constraints of the Cover Letter
Justify that the activity meets the criteria and objectives of the call (be explicit w.r.t. cover letter!)
1.6.2 Business Case Summary
Is there a valid business case for continuing after this activity?
Market: Who will use the technology developed (Customers)? What will they use it for? Why is it needed?
Profitability: What is your expected revenue and ROI? Why are your expected recurring costs?
Planning: What is the plan to commercialisation? What is the plan for business development?
Benefits: What are the short- and medium-term benefits to you, to ESA and to the European Space Sector?
If you don’t know the answers to all these and can’t convince us then why should we finance the development? …Think about a preparatory activity.
Notes: 1.6.1 Compliance with the programmatic constraints of the Cover Letter
[Present the justification to show that the objective of the proposal meets the criteria of the call as outlined in the Cover Letter of the CfP under point 6.]
1.6.2 Business Case Summary
[Describe the planned commercial product(s) or service(s), the targeted customers, and quantified and justified expected potential revenues. Provide general insights into the business development plan or plan for commercialisation that justifies or rationalises the economic benefit of investing in the programme of work offered in this proposal. The bidder should provide an overview of the expected short- and medium-term benefits of the proposed activity to the bidder’s company/institution, ESA and the European space sector. This section is not applicable to Type D and G1.]

## Slide 23: Proposal Template: Part 1 – Technical and Application
1.7 Technical Implementation / Programme Of Work
1.7.1 Work Breakdown Structure (WBS)
Logically structure the main Work Packages following the main tasks of the workflow (preferably ‘gated’ by reviews)
Work logic is preferably ‘gated’ by technical/engineering reviews
  Preliminary Requirements Review (PRR), System Requirements Review (SRR), Preliminary Design Review (PDR), etc. These typically are aligned with payment milestones.
  See ECSS-M-ST-10C Project Planning and Implementation (Chapter 4,5 and Annex A) for standard review definitions.
Include WP for management
Ensure each company has separate (sub)work packages
Ensure all tasks in one work package ‘belong together’
This section should be coherent with the earlier sections of the proposal!
Notes: 1.7.1. Work Breakdown Structure (WBS)
[For the total scope of the activity; clearly show each foreseen Work Package (WP) with its title and the name of the responsible company/institute. Ensure work packages are split adequately such that sub-contracted work has its own work packages. Main contractor project management activities shall be identified in the WBS.]

## Slide 24: Proposal Template: Part 1 – Technical and Application
1.7 Technical Implementation / Programme Of Work
1.7.1 Work Breakdown Structure (WBS)
No Management
No split by company
Not organised by core Task/Phase (WP307 is major WP not sub-WP)
Insufficient detail in WP500 for Planning
Management is partly clear w.r.t. entities, but work package leaders aren’t shown and require cross referencing
Clear split by company and management of subcontractor is implied. Color coding by company/entity is good
WP400 is significant with necessary subordinate WPs
WP500 Subordinate WPs give fair indications core tasks & credible planning

## Slide 25: Proposal Template: Part 1 – Technical and Application
1.7 Technical Implementation / Programme Of Work
1.7.2 Work Package Description (WPD)
The WPDs form the detailed description of the work that will be performed
They scope the work and the deliverables
They allow a basis for the costing
They discriminate the work and responsibilities of the different companies/entities
The proposal template includes a table that is based on the ECSS proposed standard template for a WBS and WPD (also note that for the WPD the ESA PSS A20 form is available).
This section should be coherent with the earlier sections of the proposal!
Notes: 1.7.2. Work Package Description (WPD)
[Individual WPD shall be established per work package identified in the WBS, describing the following:
responsible company
beginning and end date of each work package (e.g.: To+1, etc)
person responsible for the work package
description of the activities in the work package, sufficient to understand clearly the scope and depth of the work being performed and understand the needed effort.
outputs of the work package
the outputs to the work packages are to be identified (e.g. TN1 etc.) and shall be included in the List of Deliverables.
With respect to the standard requirements for management, reporting, meetings and deliverables (Appendix 1 to the Draft Contract), please include a dedicated work package for Management and Reporting. All management tasks, such as meetings, progress reports and final documentation shall be carried out under this work package. Please include as well the project management approach such as the subcontractor management approach if applicable.
For reference see the table below. Other formats that are more space efficient are acceptable but all key information should still be included.]

## Slide 26: Proposal Template: Part 1 – Technical and Application
Too high level
Too open to interpretation
Scope undefined
Deliverable undefined
Company missing
No inputs
Actual dates used
Not linked to planning (events)
The outputs to the Work Package Descriptions shall be included in the List of Deliverables!
BAD EXAMPLE
GOOD EXAMPLE

## Slide 27: Proposal Template: Part 1 – Technical and Application
1.8 Background of the Company(ies)
We are only interested in RELEVANT background and experience.
Coffee Example:
Directly relevant experience for a Coffee maker:
  Having made coffee before for themselves or having made multiple types of coffee in a café.
Partially relevant experience for a Coffee maker:
  Having made other (non-coffee) hot beverages, having worked in a café where coffee was made, but not actually making the coffee.
Non-relevant experience for a Coffee maker:
  Cleaning the café, playing football, driving a car.
Do not waste space in the proposal with non-relevant experience.
Relevant patents, papers or publications could be included in Annex(es).
If the people or proposed team is missing key background, experience or knowledge – identify this yourself and explain how you will get it.
Notes: 1.8 Background of the Companies
[Present a short overview of the company(ies) addressing the number of personnel; the year in which the company was established; location of sites; and briefly describe only the directly relevant experience for the performance of such a work. It is recommended to keep this below ¼ of a page.]

## Slide 28: Proposal Template: Part 1 – Technical and Application
1.9 Facilities
Facilities are the things needed in order to complete the work proposed.
You need to identify what you need for the proposed work and whether you have it, or how you gain access to it.
Example Facilities
Test equipment
Specialist design and analysis software
Specialist computing facilities
Specialist manufacturing facilities
Examples of things NOT considered Facilities:
Your building and address
Your car park
Your desks and office furniture
Standard computers, office s/w and printers
Notes: 1.9 Facilities
[Identify the facilities (including s/w tools) required to perform the proposed work. Submit a brief description of the intended facilities to be used, making it clear how the rights to use those facilities has been secured for this activity (e.g. own facilities, to be bought, to be constructed, sub-contracted, rented…).]

## Slide 29: Proposal Template Part 2 – Management

## Slide 30: Proposal Template: Part 2 – Management
2.1 Team Organisation and Personnel
2.2 Curricula Vitae
2.3 Planning
2.4 Deliverable Items

## Slide 31: Proposal Template: Part 2 – Management
2.1 Team Organisation and Personnel
2.1.1 Proposed team
2.1.1.1 Overall team composition, key personnel
Provide an organigram that describes the overall team composition,
include participants from all subcontractors, if any,
include all key (i.e. having a major role within the team and/or being responsible for one or more WPs) personnel.
Notes: 2.1.1.1 Overall team composition, key personnel
[Provide an organigram that describes the overall team composition, including participants from all Sub-contractors, if any, and including all key (i.e. having a major role within the team and/or being responsible for one or more WPs, see note here-under) and non-key personnel. The organigram shall clearly show reporting lines, the tasks, position, authority, and name of the persons proposed for the work, and in particular the study/project manager and the contracts officer.
NOTE: A “key person” is a person, who substantially contributes, in terms of effort and knowledge, to the work carried out under a Contract and who is explicitly nominated to perform such duties. Key persons are individuals with a certain degree of seniority whose knowledge, reputation, and/or skills in the relevant areas or disciplines are critical to achieving the objective of the Contract.]

## Slide 32: Proposal Template: Part 2 – Management
NOTE: Key Personnel!
A Key Personnel is someone playing a leading role in the activity OR providing irreplaceable experience and expertise.
Anyone contributing <10% of their time is being used very inefficiently and is by definition not playing a leading role (unless due to unique expertise).
If someone is claimed to be a Key Personnel because they have irreplaceable experience and expertise – explain the role they play, what this is and how it will be exploited.
High numbers of claimed Key Personnel does not make the Proposal any better. Demonstrated good and effective use of people with the right background and with clear roles is better.
The percentage of the working time that each Key Personnel will dedicate to each Work Package (WP) shall be given. For the management task, if the consortium is not large, the percentage should not be higher than ~10%.

## Slide 33: Proposal Template: Part 2 – Management
2.1.1.1 Overall team composition, Key Personnel
Provide an organigramme for the Project Team (including subcontractor(s), if any), this is intended to show the reporting lines and responsibility/delegation. It does not show who talks to whom on a daily basis.
Each subcontractor should have 1 formal contact point
NO steering committees in ESA contracts – Project Manager (in discussion with ESA) is responsible for the direction, quality of work, decisions and timeliness.

## Slide 34: Proposal Template: Part 2 – Management
2.1.1.2 Rationale of the proposed industrial organisation
Rationale of the team composition
Rationale of the split of work between Prime Contractor and subcontractor(s) (if any)
Justification for the choice of subcontractor(s) (if any)
2.1.1.3 Time dedication of Key Personnel
Check consistency with PSS Forms
Notes: 2.1.1.2 Rationale of the proposed industrial organisation
[The reasoning of the split of work between the prime and the subcontractor(s) (if any) should be explained. Provide a justification for the inclusion, or not, of subcontractor(s) and ensure compliance with the CfP Cover Letter.]
2.1.1.3 Time dedication of key personnel
[For each Key Personnel identified in 2.1.1.1 above, provide a time percentage dedication per year. Mention, outside of the table, the hours of the non-key personnel, with the total hours matching those in the PSS forms.]

## Slide 35: Proposal Template: Part 2 – Management
2.2 Curricula Vitae
CVs (of Key Personnel) shall not be attached to the Proposal but shall be submitted separately in the dedicated Curriculum Vitae folder in esa-star.
The CVs should ONLY be included in the dedicated folder for CVs on Esa-Star.
One summary resume per key person
Include:
  Role
  Relevant experience
  Very summarised version of other experience

## Slide 36: Proposal Template: Part 2 – Management
2.3 Planning
2.3.1 GANTT chart
The GANTT chart shows you can organise your work, provides a tool to monitor the work, to communicate key dates and to show what drives the schedule.
It shows you understand the work involved in what you are proposing.
Some tips for GANTT charts:
It should link clearly to WBS and Flow Chart
It should show milestones, reviews and key deliverables
It should show the key dependencies between tasks
Include to a ‘sensible’ level (not too much, not too little) – ask can you monitor progress?
Is there a critical path? Is it shown and discussed?
Notes: 2.3.1. Gantt chart
[Insert a Gantt chart schedule for the proposed activity, from the start of the activity until the end of the Contract. The Gantt Chart is to include all proposed Work Packages (WP), meetings, milestones, dependencies and highlight the critical path. The schedule shall show that the bidder has performed a detailed and efficient planning and is ready to start and effectively monitor the progress of the work in case of a contract.]

## Slide 37: Proposal Template: Part 2 – Management
Bad GANTT chart
Names not matching WBS titles
Insufficient granularity (not matching WBS)
No dependencies or critical path shown
No discrimination between entities
No meetings/ key points
Not done in a project management tool giving little confidence in the PM experience of the bidder!

## Slide 38: Proposal Template: Part 2 – Management
Good GANTT chart
Prime Contractor
Subcontractor

## Slide 39: Proposal Template: Part 2 – Management
2.3 Planning
2.3.2 Proposed Schedule
Provide a synthetic summary of the planning assumptions that are needed to correctly interpret the provided Gantt Chart.
2.3.3 Meeting and Travel Plan
Should be consistent with the cost given in PSS A2, Exhibit B and shall include not only meetings with the Agency but also meetings with sub-contractors involving travel, field trips, travels to test houses.
  All meetings with ESA (e.g. progress meetings – note these may be via telecon)
  All reviews, both internal and with ESA (e.g. Requirements Reviews, Design Review, Test Readiness...)
  All meetings with sub-contractors or potential customers (e.g. progress meetings, working meetings, requirement definition meetings)
  All travels to facilities (e.g. Test houses, Ground truth measurement areas)
  Final Presentation (at ESA premises)
NOT to include:
  Any meeting or travel not DIRECTLY needed for progression of the activity (e.g. conferences, promotional activities…)
  Ad-hoc meetings to resolve problems (e.g. supply problems)
Notes: 2.3.2 Proposed Schedule
[Provide a synthetic summary of the planning assumptions that are needed to correctly interpret the provided Gantt Chart.]
2.3.3 Meeting and Travel Plan
[Complete the table below showing all planned meetings and travels required in the execution of the work. This should be consistent with the cost given in PSS A2, Exhibit B and shall include not only meetings with the Agency but also meetings with sub-contractors involving travel, field trips, travels to test houses etc.
Please note that a Final Presentation must be included. Location should be ESTEC, The Netherlands. Travels related to e.g. public relations, dissemination purpose, seminars are not in scope and not to be included.]

## Slide 40: Proposal Template: Part 2 – Management
2.4 Deliverable Items
The List of Deliverable Items shall be grouped in Documentation, Hardware and Software and shall include sufficient explanation to unambiguously represent the scope of the deliverable.
2.4.1 Documentation
Ensure there is a detailed description of each deliverable to avoid later discussion! (i.e. a table of contents)
Ensure consistency with WPDs!
2.4.2 Other Deliverables (Hardware, Software, Models, Data, etc.)
Often other deliverables are forgotten
Notes: 2.4 DELIVERABLE ITEMS
[A list of foreseen deliverables shall be included. The List of Deliverable Items shall be grouped in Documentation, Hardware and Software and shall include sufficient explanation to unambiguously represent the scope and content of the deliverable.
For Documentation, the proposal shall indicate, a) list of technical notes b) list of the final deliverables as defined in the Table here-below.
For Software, the proposal shall indicate, if applicable, a) whether the software will be delivered in object and/or source code, b) the format of delivery, c) if any licenses/Third Party licences will be delivered to ESA]
Note that the TDP, FR, FP and CCD are mandatory deliverables for all activities
2.4.1 Documentation
[For each of the deliverable documents proposed by the Tenderer, a description, in the form of a bullet list of the main contents shall be added. This shall be sufficient to understand the contents, scope and depth of the envisaged document or report]

## Slide 41: Proposal Template Part 3 – Financial

## Slide 42: Proposal Template: Part 3 – Financial
3.1 Price Quotation for the Contemplated Contract
3.2 Detailed Price Breakdown
3.3 Cost to Completion

## Slide 43: Proposal Template: Part 3 – Financial
3.1 Price Quotation for the Contemplated Contract
[Enter here the total amount quoted as a Firm Fixed Price (FFP), in Euro without cents, delivery duty paid, exclusive of import duties and value added taxes in ESA Member States, etc., in pursuance of the pricing conditions fixed in the “Draft Contract” included in the CfP]
Remarks concerning certain price elements:
a) Charging of royalties and licence fees
ESA will only accept to pay royalties or licence fees on the condition that they are:
  clearly identified in the Proposal, with the financial basis for their calculation, method of application and total amount, and
  demonstrated to be of direct and necessary benefit to the work to be performed (thus not merely the consequence of a general agreement or commitment to a Third Party), and
  applied only to that part of the effort to be performed by a Contractor or subcontractor that is directly related to the subject matter of the licence or royalty agreement.

## Slide 44: Proposal Template: Part 3 – Financial
3.1 Price Quotation for the Contemplated Contract
Remarks concerning certain price elements:
b) Quotations free of taxes and custom duties:
Prices shall be quoted free of any value added taxes (VAT) and import duties in the Agency’s Member States. Please note that subcontractor are not VAT exempt. In this connection you shall pay attention to the provisions stated in Article 3 of the Draft Contract (Appendix 1 to the CfP). In case you consider that you and/or your subcontractor(s) will remain subject to payment of taxes or custom duties, you shall indicate separately the applicable rates, the corresponding estimated amounts, and the reason why exemption from such taxes or duties cannot be obtained.
c) Currency and conversion rate:
For any Tenderer or proposed subcontractor located in countries outside of the Euro zone, the exchange rate used to quote their prices in Euro shall be indicated by the company (or institute) in its costing form PSS-A2. Any other factors (such as hedging costs, forward buying rates) used for the purpose of the calculations shall also be indicated].

## Slide 45: Proposal Template: Part 3 – Financial
The price of the Contract will be a Firm Fixed Price without VAT.
  The EU provides International Organisations the privilege to be exempted from VAT for intra-community transactions. ESA, as an International Organisation, is classified as non-taxable. ESA applies this privilege by issuing a VAT EXEMPTION CERTIFICATE for its contract. ESA does therefore not have an EU VAT-ID number.
  The VAT Exemption certificate will be provided with the contract.
  The Prime Contractor is the only one receiving the VAT EXEMPTION CERTIFICATE as it is the supplier in direct contractual relationship with ESA. It is the Prime Contractor to invoice ESA directly.
  Subcontractors will not receive the VAT EXEMPTION CERTIFICATE as they do not stand in a direct contractual relationship with ESA; they are paid by the Prime.
Hints & Tips: Price Quotation

## Slide 46: Proposal Template: Part 3 – Financial
2. The price of the proposed activity must be transparent, clear and credible.
  TRANSPARENT: Where does the money go? (e.g. the cost structure, hardware etc.)
  CLEAR: Level of details is important – PSS forms
  CREDIBLE: Are the cost credible to achieve the objectives of the proposed activity?
  After the contract is signed by both party, ESA does not require financial reporting on the evolution of the spending.
  All financial details are set in the Proposal & at negotiation. The Proposal and the minutes of meeting will be part of “the rules of the game” together with the Contract for the all duration of the contract.
  The financial envelope in the CfP is an earmarked budget – it is NOT a goal. Price must be fair and reasonable for the scope of work described in the Proposal.
Hints & Tips: Price Quotation

## Slide 47: Proposal Template: Part 3 – Financial
3.2 Detailed Price Breakdown
3.2.1 Procedures Specifications and Standards (PSS) costing forms
[On the basis of the corresponding instructions to each form, complete and insert in Annex to your Proposal the costing form(s) requested below):
PSS A1 Company Cost Rates and Overheads
PSS A2 Company Price Breakdown Form
PSS A2 Exhibit A – Other Cost Element Details (if applicable)
PSS A2 Exhibit B – Travel and subsistence plan
PSS A8 Manpower & Price Summary per WP
Note that the PSS form templates can be downloaded from esa-star Publication at https://esastar-publication.sso.esa.int/supportingDocumentation under Reference Documentation/Administrative Documents/PSS Forms/Issue 5. Each of the PSS forms must be signed.
Note for co-funded activity, the PSSA2, Exhibit A and Exhibit B and PSSA8 should present the total cost of the activity including the co-funded amount. No profit can be charged on co-funded activity. The amount co-funded by the Tenderer shall not include any additional co-financing from other public R&D or other public programmes. The difference between the total cost of the activity and the total price of the present Contract shall be funded by the Contractor through [its internal funds/or specify as required], and shall not be recharged to the Agency in other Contracts, nor in the form of overhead.
For fully funded activity, the profit shall not exceed eight percent (8%) of the base cost defined in item no. 9 of PSS A2 form, issue 5 (“Company Price Breakdown Form”).

## Slide 48: Proposal Template: Part 3 – Financial
Procedures Specifications and Standards (PSS)
PSS A1 Company Cost Rates and Overheads
PSS A2 Company Price Breakdown Form
PSS A2 Exhibit A – Other Cost Element Details (if applicable)
PSS A2 Exhibit B – Travel and Subsistence Plan
PSS A8 Manpower & Price Summary per WP
All PSS forms must be provided and signed, even if empty.

## Slide 49: Proposal Template: Part 3 – Financial
Step 1
Step 2
Step 2
How to retrieve PSS forms?

## Slide 50: Proposal Template: Part 3 – Financial
Why do we use PSS Forms?
Fairness: PSSs are standard tools used for all ESA activities/CfP. All costs are presented the same way to allow systematic evaluation.
  Clarity: PSSs allow to review clearly where the money is allocated.
  Evaluation tool: e.g. number of hours spent per Key Personnel per Work Package, cost per category, hardware cost…
Carefully check the Instruction Page
BE AWARE
We evaluate in detail the cost.
We will challenge the number of hours and the cost allocation to verify that the cost are true and credible.
Use the standard cost categories effective for any other work done by your organisation.

## Slide 51: Proposal Template: Part 3 – Financial
PSSA1
Present the labour Cost per Category (Project Manager, Mechanical Engineer, Senior Scientist, PhD, Engineer …)
No Names
ONE hourly rate for ONE labour cost category
Fill in the Internal Facilities' part only if cost will be allocated to it.

## Slide 52: Proposal Template: Part 3 – Financial
PSSA2
Full vision of the cost allocated to the activity
If applicable, do not forget to include profit and cost of subcontractors
Exhibit A : Details the cost allocated to hardware, services and miscellaneous
  TIPS: Cost must be detailed and verifiable against current market price
Exhibit B: Details the travel costs
  No conference unless strictly linked to the need of the activity. We promote teleconference whenever possible. Not everyone need to come to the Final Presentation.
The instruction provides all the definitions related to OTHER DIRECT COST ELEMENTS.

## Slide 53: Proposal Template: Part 3 – Financial
Total # hours
Total # FTE
Are these reasonable for the duration and scope of work?
Do they match the # and time allocation of key people?
Hints & Tips:
PSS A2 – Key review points by
Technical Experts

## Slide 54: Proposal Template: Part 3 – Financial
Other direct cost elements - % of overall cost reasonable? (details reviewed in Exhibits)
Profit <= 8%?
Costing should be done from the bottom up. A reduction can be offered, if the budget exceeds the financial envelope for the activity type.
Total – less than earmarked budget?
Hints & Tips:
PSS A2 – Key review points by
Technical Experts

## Slide 55: Proposal Template: Part 3 – Financial
Bought in items
Justified by scope of work?
Not representing infrastructure?
Not representing ‘normal work’ items?
Sufficiently identified?
Reasonable cost?
External Services
Clearly described?
Clearly needed?
Value for money?
Referenced in the proposal?
Hints & Tips:
PSS A2 – Key review points by
Technical Experts

## Slide 56: Proposal Template: Part 3 – Financial
Meetings & Travels:
Matching meeting & travel plan?
All clearly justified?
# People:
Matched to purpose of meeting?
Travels:
Flight costs reasonable?
# days reasonable?
Subsistence reasonable? (often too low)
Hints & Tips:
PSS A2 Exhibit B – Key review points by
Technical Experts

## Slide 57: Proposal Template: Part 3 – Financial
PSSA8
Cost and Hours are broken down per Work Package
We evaluate whether there is too much, not enough hours allocated to each WP
Consistency of information is important
Do not forget to sign the PSS forms
Do not forget the total!

## Slide 58: Proposal Template: Part 3 – Financial
Hours per work package
Matching/ reasonable for scope of work described in WP?
Reasonable spread of hours (i.e. focus at key part)?
Hours spent on management reasonable?
Is the PSS complete? (Often not fully filled out)
Procurements associated to correct WP?
Hints & Tips:
PSS A8 – Key review points by
Technical Experts

## Slide 59: Proposal Template: Part 3 – Financial
  PLEASE NOTE!
  All fields in National Currency and in EURO must be filled in.
  Please do not forget to fill in the exchange rate.
  For non-profit organisations, no profit can be accepted. For other organisations, the profit shall not exceed 8% of the Total Company Cost shown on line 8, which excludes the base value of 3.5b. Subcontractor prices are not considered to be own company cost and, being already inclusive of profit, are shown on line 13 of the PSS A2 (Issue 5).
  Final presentation shall take place at the Agency's premises. The cost of attendance/participation to conferences can only be covered if it is directly pertinent to the work being proposed, and shall be justified.
  Overheads on procurements and labour rates are intended to cover admin costs and general office supplies and overheads.

## Slide 60: Proposal Template: Part 3 – Financial
3.2.2 Milestone Payment Plan
Determines how much gets paid, when and what are the conditions for payment
ESA pays against achieved results = Payment milestone dates typical align with technical review
milestones successfully concluding with all associated deliverables accepted by the Agency.

## Slide 61: Proposal Template: Part 3 – Financial
Acceptable Milestone Description
Preferred description is linked to a review
Payments should be balanced to predicted expenditure profile
Milestone (MS) Description | Schedule Date | Payments from ESA to (Prime) Contractor (in Euro) | Country (ISO code)
Progress (MS 1): Upon successful completion of the Requirements Review and acceptance of deliverables D1a, D1b, D1c, D2 and D3. | To + 2 months | 75,000 | EE
Progress (MS 2): Upon successful completion of the Preliminary Design Review and acceptance of deliverables D4a-c, D5, D6a-b, D7. | To + 7 months | 74,570 | 
Final Settlement (MS3): Upon successful completion of the CDR and the Agency’s acceptance of all deliverable items due under the Contract and the Contractor’s fulfilment of all other contractual obligations including submission of the Contract Closure Documentation. | To +18 months | 41,812 | 
TOTAL |  | 191,382 | 
Hints & Tips:
Not more than 2 payments in a 12 month period!
Balance to be cash neutral!

## Slide 62: Proposal Template: Part 3 – Financial
Note:
The advance payment constitutes a debt of the Contractor to the Agency until it has been offset against a subsequent milestone.
In this case the 66,984€ would be paid at contract signature.
At the first milestone (75K€) on a further 8,016€ would actually be transferred.
Prime (P) | Company Name | ESA Entity Code (at contract signature) | Country (ISO code) | Advance Payment (in Euro) | Offset against | Offset by Euro | Condition for release of the Advance Payment
P |  |  |  | Amount (not more than 35% of the total contract price for SMEs and not more than 10% for non-SMEs) | MS 1 | Amount | Upon signature of the Contract by both Parties
Prime (P) | Company Name | ESA Entity Code (at contract signature) | Country (ISO code) | Advance Payment (in Euro) | Offset against | Offset by Euro | Condition for release of the Advance Payment
P | HiQ Beverages Ltd |  | EE | 66,984 | MS 1 | 66,984 | Upon signature of the Contract by both Parties
Hints & Tips:
The maximum advance payment is 35%
SME status is sufficient justification for automatic 35% AP!
All non-SMEs must provide clear justification for all AP up to 35%!

## Slide 63: Proposal Template: Part 3 – Financial
See page 32 of example proposal
You are requested to indicate for information purposes only, the Milestone Payment Plan that is envisaged for subcontractor(s)
For Information purposes only : Amounts in Euro for Contractor and Sub-contractor(s) |  |  |  | 
Milestone | Prime Contractor HiQ Beverages Ltd | Insert Country (ISO code) EE | Subcontractor A Under Pressure Manufacturing Ltd | Insert Country (ISO code) LV
Advance | 61,984 |  | 5,000 | 
MS-1 | 8,016 |  | 0 | 
MS-2 | 55,600 |  | 18,970 | 
MS-3 | 41,812 |  | 0 | 
TOTAL | 167,412 |  | 23,970 | 

## Slide 64: Proposal Template: Part 3 – Financial
  PLEASE NOTE!
  All claims for payment shall be linked to the achievement of defined schedule milestones. These milestones are to be in the form of significant events in the programme to be selected on the basis of providing a check point for progress in the work performed. E.G.
  - Successful completion of Reviews
  - Acceptance of deliverables
  Progress reports are not sufficient to make payments
  Advance payments to be made after contract signature, may be agreed in line with:
  The advance payment constitutes a debt of the Contractor to the Agency until it has been set-off against a subsequent milestone. The advance payment shall nominally be set-off against the 1st progress payment.
  Advance payments for SMEs are 35% of the contract price. SMEs are classified according to the criteria of the European Commission (Recommendation 2003/361/EC of 6 May 2003 (OJ L 124, 20.5.2003, p. 36)).
  The final payment milestone shall not be less than 10% of the contract price.

## Slide 65: Proposal Template: Part 3 – Financial
3.3 Cost to Completion
A cost to completion is requested for an indication of the further investment foreseen to make the product or service market ready.
This information is provided for information only and is not binding in any way for either party (ESA or Tenderer).
Complete the table below identifying the main development steps / activities that would be needed AFTER COMPLETION OF THIS ACTIVITY to progress the work to higher TRL - if applicable.
Provide a rough estimate of the expected cost of each further step or activity and the expected end TRL at the end of each step or activity (two levels above the final TRL achieved during the proposed work).
Further Step/ Activity | Estimated cost (Euro) | Estimated Start date | Estimated end date

## Slide 66: Proposal Template Part 4 – Contract Conditions

## Slide 67: Proposal Template: Part 4 – Contract Conditions
4.1 Compliance with Contract Conditions
4.2 Intellectual Property Rights
4.3 Import and Export Licenses

## Slide 68: Proposal Template: Part 4 – Contract Conditions
4.2 Intellectual Property Rights
4.2.1 Background Intellectual Property and Third-Party Intellectual Property Rights
Background IPR
Intellectual property existing already BEFORE the CfP.
That is USED for the work of the CfP
That had no ESA financial aid to develop.
Must be listed, must be able to be evidenced (e.g. via patent, notebook or other means)
Impact on the deliverables must be described
  Which deliverables is it included in?
  How does it affect that deliverable and ESA’s rights?
Foreground IPR
Intellectual property developed DURING the Activity
IP shall remain vested in the company
ESA shall also have rights
It shall not affect the deliverables/rights on the deliverables
Hints & Tips:
Foreground IPR is typically expected out of any technical development.
FIPR contributes to advancement of products and services and commercial business cases.

## Slide 69: Proposal Template: Part 4 – Contract Conditions
4.2 Intellectual Property Rights
4.2.2 Foreground Intellectual Property
Present the expected FIPR that will be created as a result of the activity.
4.2.3 Ownership of Foreground Intellectual Property
Please review carefully Articles 6 of the Draft Contract. Please provide two statements of compliance:
the Contractor will own all Intellectual Property Rights and have the right to apply for, and to own, any
Registered Intellectual Property Rights arising from Work performed under this Contract in line with the clause Articles 6.2.1 the draft Contract and
the Agency shall have an irrevocable right to use the information used in that application, for its own
requirements on the terms set out in Article 6.2.2 the draft Contract.
In the case of the participation of subcontractor(s), explain the agreement reached between the parties on the
ownership of the Intellectual Property and the principles for its exploitation, use and benefits.

## Slide 70: Proposal Template: Part 4 – Contract Conditions
4.3 Statement Relating to Export Import Licenses / Authorisations and Related Documentation
This section is only to be completed in case of items or services that are subject to envisaged or probable inclusion of import/export restrictions, other than those from the Tenderer’s own country, in either the body of the work performed under this activity or in a resulting product or service.

## Slide 71: Security Measures Applied to Submitted Proposals
DISTRIBUTION
TEB participants are granted access, in esa-star, to admitted tenders only after signing a Non-Disclosure and Non-Interest Form
SECURITY
DISPOSAL
Proposals not admitted for evaluation and those not recommended for contract award, are deleted from the esa-star system.
The latest ESA Security Directives are applicable to the procurement process and the admitted Proposals.
Notes: of Non-Disclosure and Non-Interest Form signed by all TEB members. That means that - The content of the Proposals are protected and are treated with strict confidentiality. Proposals and documents submitted by bidders in the frame of the procurement process are handled in accordance with the marking ESA UNCLASSIFIED – Limited Distribution in accordance with the ESA Security Directives.

## Slide 72: You made it! Questions? Stephen.Airey@esa.int Jennifer.Ngo-Anh@esa.int Maria.Dasi@ext.esa.int